GALXY — Module 5: AI Preview Generation

Intern Submission Review — module-5-ai-preview-generation-feat-m5-frontend1

Reviewed against: Galxy_Module5_AI_Preview_Generation.docx  ·  Review date: July 2026

# 1. Bottom Line

Overall completion vs. the full Module 5 spec: ~20% The submission is a polished, well-thought-out front-end simulator for the AI Preview Panel — it is NOT the module. Every backend piece the spec actually cares about (Flask services, the ai_generations Mongo collection, Gemini integration, Cloudinary upload, real rate-limiting/caching, and 3 of the 4 API routes) is absent. If this zip is meant to be the whole of Module 5, it is far from done. If — as the folder name "feat-m5-frontend1" suggests — this was only ever meant to be the front-end slice of Module 5, then within that narrower scope the work is genuinely strong (~75%), with a few real bugs and one structural problem: the actual reusable React component is not wired up or buildable.

# 2. Completion Scorecard (against the doc's sections)

| Module section | Spec requirement | Status | % done |
| --- | --- | --- | --- |
| §2 ai_generations collection | Mongo schema, indexes | Not started | 0% |
| §3 Flask folder structure | models/services/routes/configs | Not started | 0% |
| §4 Env vars & config | ai_config.py, provider keys, limits | Not started | 0% |
| §5 Prompt builder service | Placeholder fill, sanitization | Not started (mocked template only) | 5% |
| §6 Generation orchestration | validate → rate-limit → cache → provider | Simulated client-side only | 15%* |
| §7 Caching service | Deterministic key, custom_text bypass | Simulated client-side, hard-coded rule | 20%* |
| §8 Rate limiting service | Guest/user tiers, daily reset | Simulated client-side, resets on refresh | 15%* |
| §9 API routes (4 endpoints) | generate-preview, history, admin list, template PUT | 0 real endpoints; 1 shape mocked | 5% |
| §10 Cloudinary integration | Upload + dedicated folder | Not started | 0% |
| AI Preview Panel UI (§12 handoff) | Tabs, states, stale banner, rate-limit copy | Built and polished (HTML/CSS/JS demo) | 85% |
| Reusable React component | Drop-in AIPreviewPanel.jsx for the real app | Present but unwired, unbuildable, has a bug | 40% |

* Marked items are simulated only in the browser (in-memory state, resets on page refresh) — no server, no database, no persistence.

# 3. What's Actually Good Here

- The interactive simulator (index.html + app.js) is genuinely useful as a contract-testing tool: it lets anyone toggle guest/logged-in state, force 429 (session)/429 (user)/502/504 responses, and dial network latency from 0–5000ms — this is exactly the kind of thing that helps other teams (Cart, Orders) build against Module 5 before the real backend exists.

- The "affects_ai_preview" flag from Module 2's schema is respected correctly: changing the Backing Board never triggers the AI tab, never marks the preview stale, and never enters the cache key — matching §5 and §7 precisely.

- Stale-preview detection (compare current attributes against the attributes of the last successful generation, filtered to preview-affecting keys only) is implemented correctly and is a nice touch beyond the letter of the spec.

- UI copy for the two 429 flavors ("You've used your free previews — sign up to keep designing" vs. "Daily limit reached, try again tomorrow") matches the §8 intent of steering guests toward signup rather than a dead end.

- The success response shape (output_image_url, from_cache, disclaimer text) lines up with the frozen §12 handoff contract, and the 429 payload correctly includes limit_reached: true.

# 4. Bugs & Deviations Found

| # | Finding | Severity | Where |
| --- | --- | --- | --- |
| 1 | AIPreviewPanel.jsx line 132 renders <div class="..."> instead of className. React will throw a console warning and the styling hook is unreliable — every other element in the same file correctly uses className, so this looks like a copy-paste slip. | Bug | AIPreviewPanel.jsx:132 |
| 2 | The React component has no package.json, no bundler config, and is not imported anywhere. As delivered it cannot be compiled or rendered — the only thing that actually runs is the separate vanilla-JS demo (index.html/app.js). This makes AIPreviewPanel.jsx effectively unverified reference code, not a tested deliverable. | Major | src/components/ |
| 3 | Two parallel implementations of the same panel exist (the plain-JS/DOM version in app.js and the React version in AIPreviewPanel.jsx) with diverging logic (e.g. error-state copy, cache handling). They will drift out of sync if only one is maintained going forward. | Major | app.js vs AIPreviewPanel.jsx |
| 4 | Cache bypass is decided by comparing custom_text against the hard-coded literal "dream big" rather than a schema-driven "default/placeholder value" concept. Any other starter text would break the intended caching behavior. | Bug | app.js — mockGeneratePreviewAPI() |
| 5 | Order of operations diverges from the doc: the spec's flow (§6) is validate → rate-limit check → cache check. The implementation checks cache before rate-limit, so a session that has already exhausted its quota can still get a free cached image. This may be the more customer-friendly behavior, but it silently overrides the written spec instead of flagging the discrepancy. | Needs decision | app.js — generatePreview() |
| 6 | No sanitization of custom_text against prompt-injection patterns anywhere in the codebase — only a maxlength=30 HTML attribute. §5 explicitly calls this out as a requirement. | Missing | index.html / app.js |
| 7 | No UI state for a 400 (invalid attributes) response, even though it's a documented error case in §9. Only 429/502/504 are simulated. | Missing | app.js / AIPreviewPanel.jsx |
| 8 | logEvent() writes interpolated JSON (including user-editable text) into the DOM via innerHTML rather than textContent. Low risk in a local demo, but it's the kind of pattern that becomes a real XSS hole if copied into production logging UI. | Minor | app.js — logEvent() |
| 9 | serve.ps1 is Windows/PowerShell-only, so teammates on Mac/Linux (or CI) can't spin up the demo without another server. A simple npx serve or python -m http.server note would cover everyone. | Minor | serve.ps1 |
| 10 | README.md is a single title line — no notes on what's mocked vs. real, how to run it, or what's intentionally out of scope. For a handoff artifact this is the difference between a reviewer understanding the intent in 30 seconds vs. reverse-engineering it. | Minor | README.md |

# 5. Missing / Not Started (blocking items)

| # | Finding | Severity | Where |
| --- | --- | --- | --- |
| 1 | Entire Flask backend: app/models/ai_generation.py, app/services/ai_service.py, prompt_builder_service.py, ai_provider_client.py, ai_cache_service.py, ai_rate_limit_service.py, app/routes/ai_routes.py, admin_ai_routes.py, app/configs/ai_config.py — none exist in the zip. | Blocking |
| 2 | MongoDB ai_generations collection: no schema/model code, no indexes, nothing persisted anywhere (all state lives in browser memory and resets on refresh). | Blocking |
| 3 | Gemini API integration (ai_provider_client.py) and the provider-swap adapter pattern required by §4 — not started. | Blocking |
| 4 | Cloudinary upload of generated images into the galxy/ai-previews/ folder — not started. | Blocking |
| 5 | Real POST /api/ai/generate-preview endpoint — the React component fetches this URL, but nothing serves it; in a real app this call would 404. | Blocking |
| 6 | GET /api/ai/generations/:user_id ("your recent designs" panel) — no endpoint and no UI for it. | Missing |
| 7 | GET /api/admin/ai/generations (admin analytics feed) — not started; expected since this is likely someone else's ticket, but worth confirming ownership. | Missing |
| 8 | Module 4 validation call (validate_attributes) — explicitly stubbed out with a comment in the React component, never wired to a real check. | Missing |
| 9 | Daily quota reset logic for logged-in users (§8) — only a manual "Reset Quota" button in the simulator; no actual daily boundary logic. | Missing |

# 6. Recommended Next Steps (to make this maximally effective)

## Immediate fixes (under an hour)

- Fix class → className on AIPreviewPanel.jsx:132.

- Add a package.json + minimal Vite/CRA config (or a short README section) so AIPreviewPanel.jsx can actually be built and rendered — right now it can't be verified at all.

- Pick one implementation as the source of truth. Recommendation: keep AIPreviewPanel.jsx as the real deliverable (it's what Module 6/frontend will actually import), and demote app.js/index.html to a labeled "standalone demo/simulator — not shipped code" so nobody mistakes it for the component.

## Before calling the frontend slice done

- Add a 400 (invalid attributes) UI state — it's a documented API error case and currently has no visual treatment.

- Replace the hard-coded "dream big" cache-bypass check with a schema-driven default/placeholder concept (e.g. a default_value field on the custom_text attribute from Module 2), so the demo logic won't mislead whoever builds the real ai_cache_service.py.

- Flag the cache-before-rate-limit ordering and the "cache key excludes non-preview attributes" decision to the backend lead explicitly — both are reasonable calls, but they quietly diverge from the literal wording in §6/§7 and should be a documented decision, not an implicit one.

- Expand README.md with: what's mocked vs. real, how to run the demo, and which parts are intentionally out of scope for this branch.

## Actual Module 5 completion (separate, larger effort)

- Build the Flask backend per §3: models/ai_generation.py, and the five services (ai_service, prompt_builder_service, ai_provider_client, ai_cache_service, ai_rate_limit_service), plus the two route files.

- Wire the real Gemini call behind the provider adapter pattern in §4, and the Cloudinary upload into galxy/ai-previews/ per §10.

- Implement server-side caching (Mongo or Redis) and rate limiting (session/user, resetting daily) — client-only simulation cannot survive a page refresh or serve two different customers.

- Build the remaining three API routes and their auth rules (§9), and confirm with the Module 2 team who owns PUT /api/admin/categories/:id/ai-prompt-template per the note in §9.

# 7. Suggested Score if Grading This Branch Alone

As a front-end demo of the AI Preview Panel: 7.5 / 10 — strong UX instincts, correct handling of the affects_ai_preview nuance, and a genuinely useful simulator, held back by an unwired/unbuildable React component, a couple of hard-coded heuristics, and missing 400-state handling.

As a submission for "Module 5 — AI Preview Generation" in full: 2 / 10 — the document is primarily a backend spec (Mongo schema, five services, four routes, provider + Cloudinary integration), essentially none of which is present. This gap should be confirmed with whoever assigned the ticket before treating the module as anywhere close to done.