GALXY — MODULE 1: AUTH & USER ACCOUNTS

NARESH KUMAR — PROFILE & ADDRESS DEVELOPER

MODULE EXECUTION DOCUMENT

# Intern Information

Intern Code: GLX-M1-02

Role: Backend Developer — Profile & Address Domain

Team: Module 1 — Auth & User Accounts

Branch Name: in2-naresh

Primary Responsibility:

User Profile Management, Address CRUD, User Service Layer, Address Service Layer, User Model Ownership.

Reports To: Dilip Velayutham (Team Lead, Module 1)

Review Cycle: Continuous — per milestone review

Timeline: Module 1 delivery cycle (parallel with 11 other module teams)

Priority Level: HIGH

# Your Role In The Project

You are responsible for everything a signed-in customer's identity looks like beyond the token itself: their profile fields and their saved delivery addresses.

Every order, cart item, and delivery in the platform ultimately needs a name, phone number, and address. Module 8 (Orders) reads directly from the data and lookups you build for its customer_snapshot. If your service layer is unreliable, order data becomes unreliable.

Without your work:

- Customers cannot view or edit their profile

- Customers cannot save, edit, or delete delivery addresses

- Checkout (Module 8) has no address data to attach to an order

- Other modules have no safe, sanctioned way to fetch a user's display name or email

Your responsibility is NOT:

- Building signup, login, tokens, or middleware (owned by in1)

- Building password recovery or SMTP integration (owned by in3)

- Building admin authentication (owned by in4)

- Building any frontend component outside the profile/address domain (auth pages are in1’s, password-recovery pages are in3’s, admin UI is in4’s)

Your responsibility IS:

- Owning the addresses[] data shape on the users collection

- Building the profile read/update service and routes

- Building the full address CRUD service and routes

- Enforcing the single-default-address invariant server-side

- Exposing a safe, shared user-lookup function for every other module to call

- Coordinating your work against in1's auth contract as soon as it is published

- Building the /account/profile and /account/addresses pages

- Building the AddressCard and AddressForm (modal or inline) components

- Implementing optimistic UI for default-address switching, confirmed by the server response

# Module Mission

By the end of this module, the following must all be true:

✓  Profile read/update endpoints function correctly

✓  Address CRUD endpoints function correctly

✓  The single-default-address rule is enforced server-side, not trusted from the client

✓  get_public_profile() is published and used by every module that needs user display data

✓  No route in this domain is reachable without a valid token

✓  Email cannot be changed through the profile-update endpoint

✓  Validation rules for phone and pincode are enforced

✓  Your work is fully merged into in1's integrated Flask app with no conflicts

✓  /account/profile and /account/addresses pages work end-to-end against your backend endpoints

✓  AddressCard and AddressForm are built and wired to your address CRUD service

✓  Setting an address as default updates the UI optimistically and is confirmed by the server response

# Repository Structure Ownership

backend/

app/

├── models/

│   └── user.py              — you own the addresses[] sub-document + to_public_dict()

│   └── address.py           — fully yours

│

├── services/

│   └── user_service.py      — fully yours

│   └── address_service.py   — fully yours

│

├── routes/

│   └── user_routes.py       — fully yours (profile + address handlers)

│

├── utils/

│   └── auth_middleware.py   — consumed, not owned (built by in1)

│

└── __init__.py              — consumed, not owned (built by in1)

models/user.py is a shared file. in1 owns the top-level auth fields (email, password_hash, auth_provider). You own the addresses[] sub-array and any profile-display helper methods. Agree on section boundaries before either of you edits the file.

frontend/ (Next.js)

app/

└── (account)/                — rendered inside in1’s AuthGuard layout

├── profile/page.tsx      — fully yours

└── addresses/page.tsx    — fully yours

components/

├── account/AddressCard.tsx   — fully yours

└── account/AddressForm.tsx   — fully yours

You own profile/page.tsx, addresses/page.tsx, AddressCard.tsx, and AddressForm.tsx entirely. These pages render inside in1’s (account)/ layout — consumed, not owned.

# System Architecture Responsibilities

Profile & Address Domain Architecture

Modules within your domain:

- Profile Read & Update (name, phone)

- Address Create, Update, Delete

- Default Address Management

- Public Profile Exposure (for cross-module consumption)

Technical Architecture

Define, within the boundaries in1 has set for the module:

- The addresses[] sub-document schema

- Service-layer separation between user_service.py and address_service.py

- How get_public_profile() is structured so it can never leak password_hash or any sensitive field

Data Integrity Architecture (Critical Compliance)

Implement:

- Server-side enforcement that setting is_default: true on one address unsets it on every other address belonging to that user.

- A rule preventing a user from being left with zero addresses once they have added at least one.

Enforce: address mutation requests are always scoped to request.user._id — an address ID alone is never sufficient authorization to modify or delete it.

Standards

Follow the standards in1 has approved for the module:

- Naming conventions for files, functions, and routes

- The standard API response contract

- Validation and error-handling conventions

# Service Layer Responsibilities

user_service.py

- get_profile(user_id) — full profile including addresses, for the owning user only

- update_profile(user_id, data) — accepts name and phone only; reject any email field rather than silently ignoring it

- get_public_profile(user_id) — the sole sanctioned lookup for other modules; returns only safe fields, never password_hash

address_service.py

- add_address(user_id, data)

- update_address(user_id, address_id, data) — partial updates allowed

- delete_address(user_id, address_id) — see the deletion rule below

- set_default(user_id, address_id) — unsets is_default on all other addresses for that user

# Frontend Responsibilities

Per the Module 1 frontend specification, you own everything a signed-in customer sees and edits about their own identity beyond the token itself.

Pages & Components You Own

- /account/profile — profile view/edit page, calling GET/PUT /api/user/profile

- /account/addresses — address list page

- AddressCard — displays a single saved address

- AddressForm — modal or inline form for adding/editing an address

Key Interactions

- Profile form: inline validation on name/phone before submit, using in3’s shared validators module

- Address form: inline validation on phone/pincode/label before submit, using in3’s shared validators module

- Setting one address as default visually unchecks any other address in the list immediately (optimistic UI), then is confirmed by the server response — if the server rejects the change, revert the optimistic update

- Address form fields mirror the backend’s addresses[] schema exactly: label, line1, line2, city, state, pincode, is_default

Design System Compliance

- AddressCard and AddressForm use the dark glassmorphism panel treatment consistent with in1’s AuthForm

- Primary actions (save address, set default) get the neon glow CTA treatment

- Validation errors use the warning tint, never a clashing red

# Cross-Module Integration

in1 Integration — Auth & Tokens

Required Contracts: @require_auth decorator, request.user._id attachment, base models/user.py document shape.

Validate: your addresses[] schema sits cleanly on top of in1's base user document without field collisions.

Frontend: /account/profile and /account/addresses must be nested inside in1’s AuthGuard-protected (account)/ layout — do not build a separate auth check on these pages.

Module 8 Integration — Orders

Required Contracts: get_public_profile(user_id) as the only sanctioned source of customer name/email/address for the order's customer_snapshot.

Validate: the 'block deletion of the last default address linked to a pending order' rule — confirm the exact set of 'pending' order statuses directly with the Module 8 team before hard-coding it.

Downstream Modules (6, 7, 9)

Required: any module needing user display info must call get_public_profile(user_id) instead of writing its own lookup.

Validate: no other module queries the users collection directly for display fields.

# API Governance Responsibilities

Endpoints You Own

| Method | Route | Notes |
| --- | --- | --- |
| GET | /api/user/profile | Auth required. Returns name, email, phone, addresses[] |
| PUT | /api/user/profile | Auth required. Body: name?, phone? — email change not allowed |
| POST | /api/user/addresses | Auth required. Body: label, line1, line2, city, state, pincode, is_default |
| PUT | /api/user/addresses/:id | Auth required. Same fields, partial allowed |
| DELETE | /api/user/addresses/:id | Auth required. Subject to the last-default-address rule |

Response Standards

Follow the platform-standard shape on every endpoint:

{ "success": true, "message": "", "data": {} }

{ "success": false, "message": "", "errors": {} }

# Data Model You Own

Address sub-document, embedded inside the users collection:

{

"_id": ObjectId,

"label": "Home | Work | Other",

"line1": "string",

"line2": "string",

"city": "string",

"state": "string",

"pincode": "string",

"is_default": true

}

# Validation Rule Definitions

| Field | Rule |
| --- | --- |
| Name | Required, non-empty on profile update |
| Phone | 10-digit Indian mobile format (adjust if international customers expected) |
| Pincode | 6-digit numeric |
| Label | One of: Home, Work, Other |

# Security Responsibilities

Access Control

- Every route in this domain sits behind @require_auth — no exceptions

- Every address operation is scoped to request.user._id; never trust a client-supplied user reference

Data Exposure

- get_public_profile() never returns password_hash or any other sensitive field, verified by direct inspection

- Profile update silently rejects any attempt to change email through this endpoint

# Data Integrity Rules (Non-Negotiable)

| Rule | Definition |
| --- | --- |
| Single Default Address | Setting is_default: true on one address must unset it on all others for that user — enforced in address_service.py, never assumed from client data. |
| Minimum Address Count | A user must always retain at least one address once they have added one. |
| Deletion Guard | Block deletion of the last remaining default address if it is linked to a pending order — confirm 'pending' status list with Module 8 before implementation. |

# What You Depend On From Others

- in1: @require_auth decorator, request.user._id, base models/user.py document shape, standard error codes (401 / 403)

# What Others Depend On From You

| Frozen Interface | Consumers |
| --- | --- |
| user_service.get_public_profile(user_id) | Module 8 (Orders), Module 9 (Reviews), any module displaying a customer's name or email |

# Code Review Expectations

Your work is reviewed by Dilip Velayutham (Team Lead) as part of the module's integration review. Be ready to demonstrate:

- Profile and address CRUD working end-to-end

- The single-default-address invariant, tested with a live example

- get_public_profile() output, confirmed free of sensitive fields

# Final Module Checklist

Models & Services

[ ]  addresses[] Sub-Document Schema

[ ]  user_service.py Complete

[ ]  address_service.py Complete

Routes

[ ]  Profile GET / PUT

[ ]  Address POST / PUT / DELETE

Data Integrity

[ ]  Single Default Address Enforced

[ ]  Minimum Address Count Enforced

[ ]  Deletion Guard Confirmed With Module 8

Integration

[ ]  get_public_profile() Published & Adopted

[ ]  Merged Into in1's Integrated App With No Conflicts

Frontend

[ ]  /account/profile Page Built

[ ]  /account/addresses Page Built

[ ]  AddressCard Component Built

[ ]  AddressForm Component Built

[ ]  Optimistic Default-Address UI Working

# Final Deliverables

1. models/user.py — addresses[] schema and public-dict helper

2. models/address.py

3. services/user_service.py

4. services/address_service.py

5. routes/user_routes.py (profile + address handlers)

6. Validation Rule Documentation

7. Data Integrity Test Report (default-address invariant)

8. get_public_profile() Interface Documentation

9. Frontend: /account/profile and /account/addresses pages

10. Frontend: AddressCard.tsx, AddressForm.tsx

# Acceptance Criteria

The task is complete only when:

- Profile and address endpoints work end-to-end with correct status codes and response shapes

- Email cannot be changed via the profile-update endpoint

- The single-default-address rule is verified with a real test case

- get_public_profile() is confirmed free of sensitive fields and adopted by dependent modules

- The last-default-address deletion rule is confirmed with Module 8 and implemented

- All routes are confirmed unreachable without a valid token

- Profile and address pages work end-to-end against the live backend

- Setting a default address updates instantly in the UI and matches the server’s confirmed state

- All forms validate inline using in3’s shared validators, matching the backend rules exactly

# Final Note

You own the part of the platform every order, delivery, and customer-facing screen quietly depends on: an accurate, well-guarded picture of who the customer is and where their order should go.

If your implementation is stable:

- Checkout and delivery data stays accurate

- Other modules never need to write their own user lookups

- Customer data stays protected from accidental exposure

Goal:

Build a clean, correctly-validated profile and address layer that every other Galxy module can trust without re-checking.