GALXY

Module 1 — Auth & User Accounts

Code Review — In2 (Naresh Kumar) Submission

Reviewed by: In1 (Team Lead review pass)

Review Date: July 4, 2026

OVERALL COMPLETION SCORE 87 / 100 Strong backend implementation and excellent test coverage; blocked from a perfect score by one build-breaking frontend bug and a few scope/ownership overlaps.

# 1. Scope of This Review

This review checks the submitted zip (galxy-module-1-auth-in2-naresh.zip) against three source-of-truth documents: the master Galxy Project Plan, the Module 1 (Auth) contract, and Naresh's own In2 Execution Plan. It was reviewed strictly for folder structure, file names, variable/field names, route paths, and API response contracts, plus a manual trace of the business logic (the runtime environment has no network access, so tests were verified by code inspection rather than by executing pytest).

# 2. Score Breakdown by Category

| Category | Weight | Score | Notes |
| --- | --- | --- | --- |
| Folder Structure & File Naming | 10% | 95% | Matches spec exactly; two files built that were meant to be consumed, not owned |
| API Routes (paths & methods) | 15% | 100% | All 5 owned endpoints match the spec exactly |
| API Response Contract | 10% | 90% | Correct shape; GET profile leaks a few extra non-sensitive fields |
| Data Integrity Rules | 15% | 92% | Default/min-count rules solid; deletion-guard status list unconfirmed with Module 8 |
| Security & Auth Scoping | 10% | 95% | Every route protected; all mutations scoped to request.user._id |
| Backend Code Quality | 10% | 92% | Clean service/model separation; one dead function |
| Frontend Pages & Components | 15% | 78% | Design-system compliant, but a broken import path breaks the build |
| Testing & Documentation | 10% | 100% | 7 tests, all invariants covered; excellent supporting docs |
| Deployment Readiness | 5% | 65% | No requirements.txt / package.json; env var defined but unused |

# 3. What's Done Well

- Folder and file names match the spec exactly: models/user.py, models/address.py, services/user_service.py, services/address_service.py, routes/user_routes.py — no naming drift anywhere.

- All 5 owned routes are present with the exact paths and methods from the spec: GET/PUT /api/user/profile, POST /api/user/addresses, PUT/DELETE /api/user/addresses/:id.

- The platform-standard response envelope ({success, message, data} / {success, message, errors}) is used consistently across every endpoint.

- The single-default-address invariant is genuinely enforced server-side on add, update, and delete — never trusted from the client, exactly as required.

- Minimum-address-count rule is enforced (blocks deleting the last remaining address).

- Email-change is correctly and explicitly rejected on the profile-update endpoint (not just silently dropped).

- get_public_profile() is documented, strips password_hash defensively, and ships with a concrete Module 8/9 usage example.

- Every route sits behind @require_auth, and every address mutation is scoped to request.user._id — an address ID alone is never trusted.

- Test suite is genuinely strong: 7 tests covering the auth requirement, profile update, email rejection, and all three data-integrity rules, including the pending-order deletion guard.

- AddressCard and AddressForm mirror the backend schema field-for-field and correctly follow the dark neon design system (glow, glassmorphism, gradient CTAs, warning-tint errors).

- The default-address UI is genuinely optimistic with rollback-on-failure, matching the exec plan's exact requirement.

# 4. Issues Found

## Critical — will break the build

[CRITICAL]  Broken relative import path in frontend/app/(account)/addresses/page.tsx

Lines 5–6 import from '../../components/account/AddressCard' and '../../components/account/AddressForm'. From app/(account)/addresses/, two levels up lands at app/components/..., which does not exist — the actual folder is frontend/components/account/. This is a real path (Next.js route-group parentheses are still real folders on disk), so this will fail to compile as-is.

How to fix:

  - Change both imports to '../../../components/account/AddressCard' and '../../../components/account/AddressForm' (three levels up: addresses → (account) → app → frontend).

  - Optionally add a tsconfig.json path alias (e.g. '@/components/*') so future nested routes don't re-break this.

## Major — scope, integration, and contract risk

[MAJOR]  auth_middleware.py and app/__init__.py were fully built, not just consumed

The exec plan is explicit that utils/auth_middleware.py and __init__.py are “consumed, not owned” — frozen interfaces in1 is responsible for. This submission ships a complete, independent JWT-decoding implementation of @require_auth instead of a thin stub or mock. When merged into in1's actual integrated app, this file will very likely conflict with in1's real version (different error messages, different fallback-secret behavior, different role-check ordering).

How to fix:

  - Replace this with a minimal mock/stub used only for local testing, clearly labeled as such (e.g. tests/fixtures/fake_auth_middleware.py), and import in1's real decorator once published.

  - If a working demo really needs a real decorator, keep it but add a prominent comment/README note that it must be deleted at merge time.

[MAJOR]  Frontend assumes localStorage token storage without a confirmed contract

Both profile/page.tsx and addresses/page.tsx call localStorage.getItem('access_token') directly. The Module 1 spec deliberately keeps the refresh token in an httpOnly cookie specifically to reduce XSS risk; if in1's AuthGuard instead exposes the access token via a React context/hook (a more defensible pattern), every fetch in these two pages silently breaks.

How to fix:

  - Consume a shared useAuth() / AuthContext hook from in1's AuthGuard layout instead of touching localStorage directly, so token storage stays a decision made in one place.

[MAJOR]  NEXT_PUBLIC_API_BASE_URL is defined but never used

frontend/.env.example defines NEXT_PUBLIC_API_BASE_URL=http://localhost:5000/api, but every fetch() call in both pages hits a relative path (e.g. '/api/user/profile') instead. This only works if a Next.js rewrite proxy is configured elsewhere — no such config ships in this zip.

How to fix:

  - Build fetch URLs from process.env.NEXT_PUBLIC_API_BASE_URL (or a small shared api client) instead of hardcoding relative paths.

[MAJOR]  Deletion-guard “pending” status list was hardcoded, not confirmed

Naresh's own exec plan calls out: “confirm the exact set of 'pending' order statuses directly with the Module 8 team before hard-coding it.” The submitted code hardcodes ['received','reviewed','quote_sent','confirmed','in_production','ready','out_for_delivery'] — a reasonable guess (it matches the master plan's order-status enum minus 'delivered'/'cancelled'), but there's no record anywhere in the docs that this was actually confirmed.

How to fix:

  - Add a short note to the Data Integrity Test Report documenting the assumption made and that it is pending Module 8 sign-off, so reviewers don't mistake an assumption for a confirmed contract.

## Minor — polish

[MINOR]  No requirements.txt or package.json

The zip has no dependency manifest for either backend or frontend, so a reviewer can't actually pip/npm install this without guessing versions (flask, flask-cors, pymongo, pyjwt, mongomock, python-dotenv on the backend; next, react, lucide-react on the frontend).

How to fix:

  - Add backend/requirements.txt and frontend/package.json with pinned versions.

[MINOR]  GET /api/user/profile returns more fields than the documented shape

The Module 1 spec documents the response as { name, email, phone, addresses }. The implementation returns the full to_public_dict(), adding auth_provider, is_verified, is_active, created_at, updated_at. Nothing sensitive leaks, but it's a contract deviation from what's written.

How to fix:

  - Either update the Module 1 doc to reflect the fuller shape, or trim the route's response to the documented fields for strict contract compliance.

[MINOR]  Dead code: address_service.set_default() is never called

update_address() reimplements the same “unset all other defaults” logic inline instead of delegating to the already-written set_default() function.

How to fix:

  - Have the route/service call set_default() when the only change is is_default=true, and delete the duplicated inline logic.

[MINOR]  No __init__.py files anywhere under backend/

Works today via Python 3 implicit namespace packages, but is non-standard for a Flask project and can cause confusing import errors in some tooling/IDE setups.

How to fix:

  - Add empty __init__.py files to backend/, backend/app/models/, services/, routes/, utils/, and tests/.

# 5. Execution-Plan Checklist — Verified Line by Line

| Item | Status | Comment |
| --- | --- | --- |
| addresses[] Sub-Document Schema | DONE | Field names match spec exactly |
| user_service.py Complete | DONE | get_profile / update_profile / get_public_profile all present |
| address_service.py Complete | DONE | add / update / delete / set_default all present |
| Profile GET / PUT | DONE | Correct routes, correct auth guard |
| Address POST / PUT / DELETE | DONE | Correct routes, correct auth guard |
| Single Default Address Enforced | DONE | Enforced server-side on add, update, and delete |
| Minimum Address Count Enforced | DONE | Blocks deleting the last address |
| Deletion Guard Confirmed With Module 8 | PARTIAL | Implemented, but status list was assumed, not confirmed/documented |
| get_public_profile() Published & Adopted | PARTIAL | Published + documented; “adopted” can't be verified (no other module code in this zip) |
| Merged Into in1's Integrated App, No Conflicts | NOT VERIFIABLE | Never actually merged; also ships its own __init__.py / auth_middleware.py which risks conflicting with in1's real files |
| /account/profile Page Built | DONE | Complete, on-brand, validated |
| /account/addresses Page Built | PARTIAL | Complete logic, but broken import path prevents it from compiling |
| AddressCard Component Built | DONE | Matches schema and design system |
| AddressForm Component Built | DONE | Matches schema and design system |
| Optimistic Default-Address UI Working | DONE | Correct optimistic update + rollback-on-failure |

# 6. Action Items to Reach 100%

- Fix the two broken import paths in frontend/app/(account)/addresses/page.tsx (Critical — do this first, the build won't compile without it).

- Remove or clearly label auth_middleware.py and app/__init__.py as local-testing stubs, not real deliverables of this module.

- Route token access through a shared auth hook/context instead of direct localStorage calls.

- Use NEXT_PUBLIC_API_BASE_URL in all fetch calls instead of hardcoded relative paths.

- Document the assumption behind the pending-order status list and flag it for Module 8 confirmation.

- Add requirements.txt and package.json so the project is actually installable.

- Trim GET /api/user/profile's response to the documented fields, or update the spec to match reality.

- Replace the duplicated default-switch logic in update_address() with a call to set_default().

- Add __init__.py files across the backend package tree for consistency.

# 7. Final Verdict

This is a genuinely strong submission — the data model, service layer, validation, and the three data-integrity invariants are implemented correctly and are backed by a real, well-designed test suite and clear supporting documentation (arguably the best part of the deliverable). The frontend is visually and behaviorally on-spec, including the trickiest requirement (optimistic default-address switching with rollback).

What keeps this from a top score is not missing functionality but merge-readiness: a build-breaking import bug, two files built outside the agreed ownership boundary that risk real conflicts with in1's code, and a couple of unconfirmed assumptions presented without a flag. None of these require re-architecting anything — they're all fixable in under an hour — but they are exactly the kind of issue that should be caught before this branch is proposed for merge into in1's integrated app.