# GALXY — MODULE 5 EXECUTION PLAN

v5 — 2 Backend / 2 Frontend Split

Backend Member 1 · Core Engine + Prompt/Provider Integration

# Backend Member 1 — Core Engine & Prompt/Provider Integration

Owner: Naveen Kumar D

Covers: M5-T1 (Core Engine & Orchestration) + M5-T2 (Prompt Templating & Provider Integration)

These two are combined because T1's pipeline calls T2's functions directly on every request — building them together means no interface guesswork between two different people.

# Part A — M5-T1: Core Engine Framework & Orchestration

Git Branch: feat-m5-t1-core-prompt

Files: app/models/ai_generation.py, app/services/ai_service.py, app/configs/ai_config.py, app/routes/ai_routes.py (POST /api/ai/generate-preview)

## Scope

Owns the top-level orchestrator for the AI Preview system: coordinates rate limits, cache lookups, provider calls, and asset delivery. Does not define attribute schemas (Module 2) or validate attributes/pricing (Module 4).

## MongoDB Schema — ai_generations

- _id: ObjectId · user_id: ObjectId or null · session_id: string (UUID) · category_id: ObjectId · product_id: ObjectId or null

- selected_attributes: object/dict · prompt_used: string · input_reference_image: string or null · output_image_url: string

- provider: string (default "gemini") · status: "success" | "failed" | "rate_limited" · error_message: string or null

- generation_time_ms: int · created_at: datetime

Indexes required on: user_id, session_id, category_id, created_at.

## Pipeline (ai_service.py) — strict order

- Validation: Module 4's validate_attributes(category, selected_attributes) — invalid → 400 immediately.

- Rate limit: call the rate limit checker (Part B / T4 dependency) — exceeded → log "rate_limited", return 429 with { limit_reached: true, limit_scope }.

- Cache lookup: call the cache service (T3 dependency) — hit → return instantly with from_cache: true, log row with generation_time_ms: 0, skip the provider call.

- Prompt generation: call build_prompt() (Part B, below).

- Provider call: dispatch to generate_image() (Part B, below), bounded by AI_GENERATION_TIMEOUT_SECONDS — failure/timeout → log "failed", return clean 502/504.

- Asset delivery: upload via app/utils/cloudinary_helper.py to galxy/ai-previews/; save "success" row.

## Frontend Contract

- Success/cache-hit responses must include output_image_url, from_cache, and a stable generation ID (the ai_generations _id) — Frontend Member 1 needs these for AIPreviewPanel's success state and Regenerate button.

- On rate-limit, relay the 429 body verbatim (including limit_scope) — don't rebuild it.

- input_reference_image arrives as a pre-uploaded URL from Module 10's shared upload widget — no raw file handling on this route.

# Part B — M5-T2: Prompt Templating & Provider Integration

Git Branch: feat-m5-t2-validation-cache (or merge into feat-m5-t1-core-prompt if working as one branch)

Files: app/services/prompt_builder_service.py, app/services/ai_provider_client.py

## Scope

Owns prompt assembly and the thin provider-client layer. Read-only on Module 2's ai_prompt_template — never writes to it.

## Prompt Rules (prompt_builder_service.py)

- Label extraction: map placeholders to selected_attributes using option text labels, not internal codes (e.g. {font} → "Bold", never "bold_v2").

- Visibility filtering: drop any attribute flagged affects_ai_preview: false from the prompt matrix entirely.

- Sanitization: strip prompt-injection payloads and malicious formatting from {custom_text} blocks.

- Optional clean-up: empty-string substitution for omitted params, no dangling punctuation/double spaces.

## Provider Adapter (ai_provider_client.py)

- Implement as a swappable adapter; read AI_PROVIDER=gemini and API keys from environment.

- Return types must stay abstract — no Gemini-specific SDK classes reach Part A's pipeline.

## Frontend Contract

- affects_ai_preview must stay single-sourced from Module 2 — Frontend Member 1 reads the same flag for AIPreviewPanel's tab toggle and stale-preview banner.

- Do not return a disclaimer/message field — "AI-generated approximation..." is frontend-owned copy.

## Interfaces Provided (used internally by Part A)

build_prompt(category, selected_attributes) -> str

generate_image(prompt, input_reference_image=None) -> dict
  { "success": bool, "image_bytes": bytes | None, "error": str | None }

## Interfaces You Depend On (from Backend Member 2)

check_rate_limit(user_id, session_id) -> dict
  { "allowed": bool, "limit_reached": bool, "limit_scope": "session" | "user" | None }

check_cache(category_id, selected_attributes) -> dict
  { "hit": bool, "output_image_url": str | None }
store_cache(category_id, selected_attributes, output_image_url) -> None

Watch out: app/routes/ai_routes.py is also touched by Backend Member 2 (GET history routes). Agree on merge order, or split into ai_routes.py (yours) + ai_history_routes.py (theirs) registered under the same router.

Source: M5_DOC_T1-v2 + M5_DOC_T2-v2, combined for a 2-backend / 2-frontend team split.