GALXY — Module 5: AI Preview Generation

Intern Submission Review — module-5-ai-preview-generation-feat-m5-frontend1

Reviewed against: Galxy_Module5_AI_Preview_Generation.docx (full module brief) and the intern's own scoping docs found inside the submitted zip (M5_Workflow_Updated.docx, M5_FRONTEND1_AIPreviewPanel.docx)  ·  Review date: July 4, 2026

# 1. Bottom Line

This zip does NOT implement Module 5 as a whole. It implements one slice of it — the AIPreviewPanel React component that sits on the product page — and it implements that slice well. The zip contains no Flask app, no MongoDB models, no ai_service.py / prompt_builder_service.py / ai_cache_service.py / ai_rate_limit_service.py, no routes, and no real Gemini or Cloudinary integration. There is zero backend.

That is not automatically a failure. Buried inside the zip itself are two internal planning docs — M5_Workflow_Updated.docx and M5_FRONTEND1_AIPreviewPanel.docx — that show Module 5 was split across four people: Naveen (backend T1+T2), Gokul (backend T3+T4), and two frontend owners, Sawthi (AIPreviewPanel) and Mohammed (AIGenerationHistory). This zip is Sawthi's AIPreviewPanel branch only. Judged against that actual, narrower brief, the work is in good shape — this reads like a third resubmission and the two bugs flagged in the bundled prior review (a stray JSX-comment artifact left in demo/index.html, and a dead .spinner-pulse CSS rule) have both been fixed.

So there are really two honest answers to "percent complete," depending on what the grader intends this zip to be judged against:

- Against the full Module 5 doc (backend + frontend): roughly 15–20% — only the UI layer for one of the two frontend components exists; 100% of the Flask/Mongo/Gemini/Cloudinary/caching/rate-limiting backend described in sections 2–10 of the doc is absent.

- Against the actual assigned brief (AIPreviewPanel component only): roughly 90% — functionally complete, on-spec, and only has one real bug left plus some polish items (see Sections 4–6).

Recommendation: confirm with the team lead which of these two things this intern was supposed to deliver before scoring it. If it was only ever the AIPreviewPanel, this is close to a pass. If the intern believed they owned the whole module, that's a serious scope miss that should be a conversation, not just a code review comment.

# 2. Completion Scorecard

## 2a. Against the full Module 5 document (all sections)

| Doc Section | Status | Notes |
| --- | --- | --- |
| §2 ai_generations collection / indexes | 0% | No MongoDB model exists anywhere in the zip. |
| §3 Flask folder structure | 0% | No app/, no services, no routes — this is a Vite+React repo only. |
| §4 Env vars / provider config | 0% | No ai_config.py, no .env, no Gemini key handling. |
| §5 Prompt building service | N/A (simulated) | Only exists as a client-side mock in demo/app.js for local testing — never sent to a real provider. |
| §6 Generation flow (ai_service.py) | N/A (simulated) | The order of operations (validate → rate-limit → cache → call) is faithfully mocked in demo/app.js, but it's JS running in a browser, not a server. |
| §7 Caching strategy | N/A (simulated) | In-memory Map() in the browser tab; resets on refresh, shared across zero real users. |
| §8 Rate limiting | N/A (simulated) | Same — simulated counters, not enforced server-side. |
| §9 API contract (POST /api/ai/generate-preview, GET history, admin routes) | ~10% | The React component calls the right URL/shape but there is no server behind it. History and admin endpoints are not addressed at all (out of this intern's scope per §Team split). |
| §10 Cloudinary integration | 0% | Not present; correctly out of scope for a frontend task. |
| §12 Handoff contract shape | ~80% | Response shape (output_image_url, from_cache, disclaimer) and the 429 limit_reached shape are both honored client-side — see §4 below for the one real mismatch (generation_id). |

## 2b. Against the actual assigned brief (M5_FRONTEND1_AIPreviewPanel.docx — AIPreviewPanel component only)

| Behavior Spec Item | Status | Notes |
| --- | --- | --- |
| Tab toggle (Product Photos / AI Preview) | 100% | Present, accessible roles, clean styling. |
| Auto-switch to AI Preview tab on first affects_ai_preview change | 70% | Works correctly in the plain-HTML demo (demo/app.js filters by affects_ai_preview before switching). In the production React component (AIPreviewPanel.jsx) the filter is missing — see Bug #1. |
| Loading state — glow scan-line, not a spinner | 100% | Matches the design-system rule explicitly. |
| Success state — image, disclaimer, Regenerate button | 100% | Disclaimer text matches the doc's copy verbatim; Regenerate re-fires the same request. |
| Rate-limit state by limit_scope (session vs user) | 100% | Copy matches the brief exactly for both scopes. |
| 400 handling (never shows raw error) | 100% | Generic, safe copy shown; no provider/internal detail leaked. |
| Stale-preview banner + dim image, no auto-regeneration | 100% | Correctly compares only affects_ai_preview keys against the last successful generation. |
| Client-side prompt-injection stripping on custom_text | 90% | Reasonable pattern list; README correctly caveats this is a UX layer, not a substitute for server-side sanitization. See minor gaps in §4. |
| Schema-driven (no hardcoded attribute names) | 100% | affects_ai_preview and default_value are read off the category object, not hardcoded — will survive Module 2 schema changes. |

- Overall for the assigned brief: ~90% complete. One real functional bug (Bug #1), one cross-team contract gap (generation_id), and a handful of hygiene items keep it from being a clean 100%.

# 3. What's Actually Good Here

- The interactive simulator (demo/index.html + demo/app.js) is a genuinely useful contract-testing tool — it lets anyone toggle guest/logged-in state, force 400/429-session/429-user/502/504 responses, and dial network latency from 0–5000ms. That's exactly what lets Cart/Orders/backend teams build against Module 5 before the real Flask service exists.

- affects_ai_preview is respected correctly everywhere it's checked: changing the Backing Board never enters the cache key, never triggers staleness, and (in the demo, though not the production component — see Bug #1) never fires the AI tab switch.

- Stale-preview detection — comparing current attributes to the attributes of the last successful generation, filtered to preview-affecting keys only — is implemented correctly in both the demo and the React component.

- The two 429 copy variants match the doc's intent of steering guests toward signup rather than a dead end, word-for-word.

- The cache-bypass rule for custom_text (never cache across different free-text values) is implemented correctly in both places, and reads the schema's default_value dynamically rather than a hardcoded string.

- The two previously-flagged bugs are both fixed in this version: the stray {/* ... */} artifact in demo/index.html is gone, and the dead .spinner-pulse CSS rule has been removed.

- XSS: log telemetry in the demo escapes raw HTML before writing to the DOM (escapeHTML helper) — a nice, unprompted touch.

# 4. Bugs & Deviations Found

## Bug 1 — Production component skips the affects_ai_preview filter on the very first attribute change (Medium severity)

In src/components/AIPreviewPanel.jsx, the useEffect that watches selectedAttributes auto-switches to the AI Preview tab and calls generatePreview() as soon as isFirstChange.current is true and activeTab === 'photos' — regardless of which attribute changed. It never checks getAffectsPreviewKeys() before doing this. That means if a shopper's first configurator interaction is changing the Backing Board (which is explicitly flagged affects_ai_preview: false), the panel will still jump to the AI tab and burn a generation on an attribute that has no visual effect.

The plain-HTML demo (demo/app.js, updateSelectedAttributes()) gets this right — it computes affectsPreviewChanged first and only switches tabs / generates if a preview-affecting key changed. The production React component regressed relative to its own demo. This is worth fixing before merge since it directly contradicts the brief's "Auto-switches ... the first time the shopper changes any attribute flagged affects_ai_preview: true" and would waste real provider quota once the backend exists.

## Bug 2 — generation_id is not part of the frozen API contract (Contract risk, not a code bug)

The frontend (both demo and React component) reads and displays resJson.data.generation_id / resData.generation_id, and the README calls this out as a deliberate feature ("Handoff ID Tracking"). But §9 of the main Module 5 doc defines the success response shape as only output_image_url, from_cache, and disclaimer — generation_id is not in the frozen contract. If the backend team builds strictly to §9/§12 as written, this field will simply be undefined and the badge silently won't render (no crash, but the feature the intern built quietly does nothing). This should be flagged explicitly to Naveen/Gokul so either the contract gets amended to include generation_id, or the frontend's reliance on it gets removed.

## Deviation — README's folder diagram top-level name

README.md draws the project tree under a root labelled model/, but the actual repo root has no such folder (src/, demo/, assets/ sit directly at top level). Cosmetic, but will confuse the next person who tries to follow the README literally.

# 5. Missing (relative to the intern's own brief)

- Unit/component tests — there is no test file anywhere (no Jest/Vitest/RTL setup) for AIPreviewPanel.jsx despite it having five distinct render states and several branches of conditional logic that are easy to regress.

- Keyboard accessibility on the tablist — role="tab"/aria-selected are present, but there's no roving tabindex or arrow-key navigation between the two tabs, and no associated role="tabpanel"/aria-controls wiring.

- A verified production build artifact — the prior review round asked for npm install && npm run build output (or a screenshot) to be attached once network access was available; nothing in the zip indicates the build was actually run and verified outside static review.

- Any handling for the case where category or category.attributes is missing on the initial mount besides silently no-oping (acceptable, but an explicit fallback UI would be more robust).

# 6. Repo Hygiene (not functional bugs, but should be cleaned up before merge)

- The zip contains a nested copy of itself: module-5-ai-preview-generation-feat-m5-frontend1 (1).zip sitting inside the submission. This should never be committed — it bloats the PR and risks someone reviewing stale nested content by mistake.

- Three separate rounds of internal review docs (Module5_Review.docx, (1).docx, (2).docx) and duplicate copies of the brief (Galxy_Module5_AI_Preview_Generation (1).pdf/.docx) are bundled into the deliverable zip. These are useful history but belong in a PR description or a docs/ folder outside the shipped component, not alongside production source.

- Two workflow/spec docs (M5_Workflow_Updated.docx, M5_FRONTEND1_AIPreviewPanel.docx) are the only place the actual scope of this submission is documented — that context should live in the PR description, not be something a reviewer has to discover by opening every file in the zip.

# 7. Recommended Next Steps (in priority order)

- 1. Fix Bug 1 — gate the first-change auto-switch behind the same affects_ai_preview filter already used for the stale check, in AIPreviewPanel.jsx.

- 2. Resolve the generation_id contract gap — either get it added to §9/§12 of the Module 5 doc (quick Slack/PR comment to Naveen + Gokul) or strip the dependency from the frontend so nothing silently no-ops.

- 3. Clean the zip before the next submission: drop the nested zip, drop duplicate PDFs/docx of the brief, move review history out of the shipped folder.

- 4. Add a small Vitest/RTL test file covering the five render states (initial/loading/success/error/stale) and the cache-bypass-on-custom_text rule — this is the highest-leverage thing left to make this "maximum effective" rather than just visually correct.

- 5. Run npm install && npm run build once real network access is available and attach the output to the PR, per the standing ask from the last review round.

- 6. Add basic tablist keyboard support (arrow keys + aria-controls) — small effort, closes the one real a11y gap.

# 8. Suggested Score

If this submission is meant to be judged as "Module 5 as a whole": incomplete — flag scope with the team lead before scoring, since 4 of 5 backend-owning sections of the doc have no corresponding code in this zip at all.

If this submission is meant to be judged as "Sawthi's AIPreviewPanel component" (which the intern's own bundled docs suggest is the real assignment): pass, with one required fix (Bug 1) before merge. Call it 90/100 as delivered — a clean, on-brief, well-tested-by-simulation piece of frontend work let down by one filter bug and some housekeeping.