GALXY

Custom Lighting & Craft Studio

Git Workbook

Monorepo Structure, Branching & Merge Procedure

12 Full-Stack Modules · 1 Monorepo · 1 Project Head

Prepared by LTI Technology  |  Learn · Think · Innovate

Document Date: July 2026

# Table of Contents

# 1. Team Structure

Each of the 12 modules is owned end-to-end by one Team Lead (TL) and their team — backend (Flask routes, MongoDB, business logic) and frontend (Next.js pages/components consuming those routes) both live inside the same module and the same team. There is no separate backend-only or frontend-only team; every TL splits their own people into a backend sub-group and a frontend sub-group as needed for their module's specific balance of work.

All code — backend and frontend — lives in a single monorepo, not two separate repositories. This keeps one Git history, one set of pull requests to review, and avoids the coordination overhead of keeping two repos' commits in sync during a 5-day sprint.

## 1.1 Module → Team Reference

| # | Module | Backend Scope | Frontend Scope |
| --- | --- | --- | --- |
| 1 | Auth & User Accounts | JWT, bcrypt, users/admin_users collections | Signup/login/reset forms, profile, address UI, auth context |
| 2 | Categories | CRUD, attribute_schema validation | Admin schema builder (drag/drop), public category listing |
| 3 | Products | CRUD, search, image upload | Product grid, product detail page, admin product forms |
| 4 | Configurator & Pricing | Pure service, no collection | AttributeRenderer component, live price display — frontend-heavy |
| 5 | AI Preview Generation | Gemini integration, Cloudinary upload | AI Preview Panel, loading/glow states, regenerate button |
| 6 | Cart | CRUD, price re-validation | Cart drawer, cart page, quantity controls |
| 7 | Wishlist | CRUD | Heart icon states, wishlist page |
| 8 | Orders & Status Tracking | Checkout logic, status engine | Checkout flow, order history, StatusTracker component |
| 9 | Reviews & Testimonials | CRUD, moderation, rating rollup | Review form, star display, admin moderation screen |
| 10 | Site Content / CMS | CRUD, shared Cloudinary utility | Homepage hero/about/footer rendering, admin content forms |
| 11 | Notifications | Trigger function, SMTP | Notification bell/dropdown, toast components |
| 12 | Admin Dashboard & Analytics | Aggregation queries only | Dashboard charts/stats UI |

# 2. Monorepo Structure

One repository, galxy, containing both the Flask backend and the Next.js frontend as top-level folders.

galxy/

backend/

app/

models/

services/

routes/

configs/

utils/

requirements.txt

.env.example

run.py

frontend/

app/

(public)/

(account)/

(admin)/

components/

lib/

package.json

.env.example

docs/

module-specs/          — the 12 individual module specification docs

workflow.md             — the 5-day delivery workflow document

AGENT.md                 — full project context reference

README.md

.gitignore

Every TL's work touches both backend/ and frontend/ within their own branch — a module is not “done” until both halves are in place and wired together, since a backend route with no frontend consumer (or vice versa) isn't a usable feature.

# 3. Branching Model

main                    ← protected. Only the Project Head merges here, only after Day 5 sign-off.

└── dev                ← integration branch. Project Head merges module branches into this on Day 4.

├── module-1-auth

├── module-2-categories

├── module-3-products

├── module-4-configurator

├── module-5-ai-preview

├── module-6-cart

├── module-7-wishlist

├── module-8-orders

├── module-9-reviews

├── module-10-content

├── module-11-notifications

└── module-12-dashboard

## 3.1 Branch Naming

Format: module-{number}-{short-name}, all lowercase, hyphen-separated, exactly matching the names above. This consistency matters because CI configs, the Project Head's merge checklist, and any tooling referencing branches by name all depend on this being predictable — don't let any TL invent their own variant naming.

## 3.2 Rules

- Each TL creates their branch off dev on Day 1 morning, once, and works exclusively on it for the duration of the build.

- Team members commit directly to their module's branch — no internal PR review required within a team for this timeline; that overhead isn't worth it for 3–4 day sprints.

- Nobody except the Project Head merges into dev or main.

- Nobody rebases or force-pushes over another module's branch — nine other teams may be actively working; nothing here should ever touch a branch that isn't your own.

- Pull from dev into your own module branch periodically (see Section 5) to catch conflicts early, rather than discovering them all at once on Day 4.

# 4. Commit Message Convention

Format: [module-N] type: short description

[module-3] feat: add product search endpoint

[module-3] fix: category filter not applying on product list

[module-4] feat: AttributeRenderer component for select/slider types

[module-8] fix: order status transition validation

## 4.1 Types

| Type | Use For |
| --- | --- |
| feat | New functionality — a new route, a new component, a new page |
| fix | Bug fix within your own module's code |
| refactor | Restructuring code without changing behavior |
| style | Formatting, CSS/design-system adjustments, no logic change |
| docs | Comments, README updates within your module folder |
| chore | Dependency updates, config changes, non-feature housekeeping |

The [module-N] prefix matters more than it might seem — when the Project Head is scanning history during Day 4 integration to understand what changed and why, a consistent prefix makes it possible to filter and review one module's changes in isolation, even inside a shared dev branch after merge.

# 5. Staying in Sync During Days 1–3

Branches will drift from each other over 3 days of parallel work. To avoid a catastrophic pile of conflicts on Day 4, each TL should periodically pull the latest dev into their own branch — not the other way around.

# From your own module branch:

git fetch origin

git merge origin/dev

# resolve any conflicts locally, commit, continue working

Recommended cadence: once at the start of Day 2, and once at the start of Day 3. Since dev itself only receives merges from the Project Head (there's nothing to pull until modules start merging on Day 4), this is mainly relevant for shared foundational pieces — if Module 1's auth branch is merged early or shared utilities are agreed and pushed centrally, other modules pulling that in early prevents 11 teams from each writing a slightly different version of the same auth-check decorator.

## 5.1 Shared Utilities — Special Handling

Several module specifications explicitly flag shared code that must not be duplicated across teams:

- Auth decorators (@require_auth, @require_admin, @optional_auth) — owned by Module 1

- Cloudinary upload helper (media_upload_service, cloudinary_helper.py) — owned by Module 10

- Email helper (send_email) — owned by Module 1, reused by Module 11

- Slug generation helper — shared pattern across Modules 2 and 3

Recommendation: the Project Head pushes these specific shared files into dev as early as possible on Day 1–Day 2, as soon as Module 1 and Module 10 have working versions — even before their full branches are ready to merge — so every other team can pull just those files in early and build against the real thing instead of a stub or a duplicate. This is the one exception to “nobody merges into dev except at integration” worth making, because the cost of 10 teams each writing their own auth decorator is far higher than an early, small, targeted merge.

# 6. Day 4 Merge Procedure (Project Head)

Full context on Day 4's role in the overall timeline lives in the 5-Day Delivery Workflow document. This section covers the Git mechanics specifically.

## 6.1 Merge Order

Modules are merged into dev in dependency order, not team-readiness order:

- module-1-auth

- module-2-categories

- module-3-products

- module-4-configurator

- module-10-content

- module-5-ai-preview

- module-6-cart

- module-7-wishlist

- module-8-orders

- module-9-reviews

- module-11-notifications

- module-12-dashboard

## 6.2 Per-Module Merge Steps

git checkout dev

git pull origin dev

git merge module-N-name --no-ff

# resolve conflicts if any

# run backend locally, confirm the module's routes respond correctly

# run frontend locally, confirm the module's pages/components render

# test against already-merged modules before it in the sequence

git push origin dev

The --no-ff flag preserves a clear merge commit per module in history, making it easy to see exactly when each module landed and to revert a single module's integration if it turns out to be badly broken, without unpicking a flattened history.

## 6.3 Conflict Resolution Priority

When a merge conflict touches a shared/contract file (a response shape, a collection field name, a route path), the frozen specification is the source of truth — resolve toward whichever side matches the original module specification, not whichever side merges more easily. If neither side matches the spec, that's a signal the contract was misread by one or both teams and needs a fast decision from the Project Head, escalated to the CTO if it's ambiguous.

# 7. Environment Variables & Secrets

Real API keys and credentials are never committed to the repository. Each side of the monorepo carries a .env.example with placeholder keys only:

backend/.env.example

MONGO_URI=

DATABASE_NAME=

JWT_SECRET=

JWT_ACCESS_EXPIRE_MINUTES=

JWT_REFRESH_EXPIRE_DAYS=

SMTP_HOST=

SMTP_PORT=

SMTP_EMAIL=

SMTP_PASSWORD=

CLOUDINARY_CLOUD_NAME=

CLOUDINARY_API_KEY=

CLOUDINARY_API_SECRET=

GEMINI_API_KEY=

AI_PROVIDER=

AI_FREE_GENERATIONS_PER_SESSION=

frontend/.env.example

NEXT_PUBLIC_API_BASE_URL=

Each TL creates their own local .env (never committed — confirm .gitignore covers this) with real development credentials shared securely (not via Git, not in Slack/WhatsApp plaintext) by the CTO or Project Head at project kickoff. Production credentials used at deployment time are separate from development ones entirely, per the Deployment section of the 5-Day Delivery Workflow document.

# 8. Seed Data

Module 2's specification calls for four seeded categories (Neon Name Boards, Quilling Name Art, Moonlight, Fridge Magnets) to be available from Day 1 so every other module has real data to build against immediately, instead of waiting on Module 2's team or working against empty collections.

This seed script should be one of the very first things pushed to dev — ideally by end of Day 1 — and every TL should run it locally as part of their setup:

cd backend

python seed_categories.py

A shared, working seed script prevents 12 teams from each inventing their own placeholder categories/products with mismatched shapes, which would otherwise need to be reconciled during Day 4 integration.

# 9. Quick Reference Checklist (Per TL)

- Day 1 AM: branch module-N-name created off dev

- Day 1: pull Module 1's auth decorators and Module 10's Cloudinary helper as soon as they're pushed to dev

- Day 1–2: build backend + frontend for your module against the frozen contract in your module specification

- Day 2 start: sync with dev (git merge origin/dev)

- Day 3 start: sync with dev again

- Day 3: self-integration check — does your module run standalone, do routes match documented shapes, is every spec'd route implemented

- End of Day 3: final push, confirm readiness to Project Head, no new feature work after this point

- Day 4: available to the Project Head for questions as your branch is merged