GALXY

Custom Lighting & Craft Studio

Module 5 — AI Preview Generation

Intern Submission Review

Reviewed: July 3, 2026

| Reviewed submission | module-5-ai-preview-generation-feat-m5-frontend2.zip |
| --- | --- |
| Reference spec | GALXY — Module 5: AI Preview Generation (July 2026) |
| What was actually delivered | Backend only — labelled internally as "Backend 1 (T1 + T2)": orchestration, prompt builder, Gemini adapter, POST route. No frontend, despite the branch name "feat-m5-frontend2". |
| Overall completion | ~45% of the full module spec |

# 1. Summary

The submission implements the backend core of Module 5 — the orchestration engine, prompt templating, Gemini provider adapter, the data model, and the primary API routes — to a solid standard, with real unit/integration tests. However, two pieces the spec calls out as essential (§1: "since the AI provider's free tier has real usage limits") are left as no-op stubs: caching and rate limiting. There is also no frontend in this submission, and one real bug (Module 4 validation "fails open" on error) undercuts the cost-control story further.

Net effect: what's built is good quality, but the module cannot safely go live as-is — it would let unlimited, unthrottled Gemini calls through the moment Module 4 has a hiccup.

# 2. Completion by Spec Section

| Spec Area | Status | Est. % | Notes |
| --- | --- | --- | --- |
| §2 ai_generations model | Done | 100% | Matches schema exactly incl. all 4 indexes. Clean, well-documented. |
| §3 Folder structure | Done | 90% | Matches spec 1:1, except no dedicated app/utils/cloudinary_helper.py (upload logic inlined in ai_service.py instead). |
| §5 Prompt builder | Done | 95% | Label resolution, affects_ai_preview exclusion, empty-placeholder cleanup and text sanitization all implemented and unit-tested. |
| §6 Generation orchestration | Done | 85% | 7-step pipeline implemented faithfully. Weakened by the Module 4 "fail-open" bug below. |
| §7 Caching | Stub only | 0% | check_cache()/store_cache() are placeholder functions that always return None / no-op. No Mongo or Redis backing exists yet. |
| §8 Rate limiting | Stub only | 0% | check_rate_limit() always returns "allowed", increment_usage() is a no-op. Guest/user quotas are not enforced at all. |
| §9 API contract — POST generate-preview | Done | 90% | Request/response shapes match spec, incl. 429 shape. Untestable end-to-end while §7/§8 are stubs. |
| §9 GET /generations/:user_id | Done | 80% | Implemented (not just stubbed as the code comments claim) with ownership + pagination. |
| §9 GET /admin/ai/generations | Done | 80% | Implemented with filters + pagination, despite docstring saying "stub". |
| §9 PUT category ai-prompt-template | N/A by design | — | Correctly NOT built here — spec explicitly assigns this route to Module 2. Good discipline. |
| §10 Cloudinary integration | Partial | 60% | Uploads to correct galxy/ai-previews/ folder, but no shared cloudinary_helper.py was created as the spec requested for Modules 3/10 to reuse. |
| §11 Boundaries respected | Done | 100% | Never re-implements Module 4 validation logic or Module 2 template ownership — delegates correctly in intent. |
| §12 Handoff contracts | Partial | 60% | Response shape & 429 shape are frozen correctly. URL stability claim can't be verified since Cloudinary overwrite=False/unique_filename=True is fine, but nothing guards against re-generation overwriting a cached URL other modules may have stored. |
| Frontend (AI Preview Panel, etc.) | Missing | 0% | No frontend code in the zip at all, despite the branch name referencing "frontend2". |
| Tests | Done | 85% | 15 automated tests (6 route, 9 prompt-builder), all mocked — good coverage of what's built, but nothing tests caching/rate-limiting since those are stubs. |

# 3. What's Done Well

- ai_generations model matches the spec's schema and index list exactly.

- Folder structure mirrors §3 almost file-for-file.

- Prompt builder correctly resolves option labels (not raw values), excludes affects_ai_preview:false attributes, sanitizes free text against prompt-injection patterns, and cleans up empty-placeholder punctuation — all backed by dedicated unit tests.

- Orchestration pipeline in ai_service.py follows the 7-step flow from §6 step-by-step, with sensible custom exceptions (ProviderTimeoutError / ProviderError) so raw provider errors never leak to the client, per §6.8.

- Provider adapter is genuinely swappable — a PROVIDER_REGISTRY dict keyed by AI_PROVIDER, exactly the "one function per provider" pattern §4 asks for.

- Correctly declines to build the PUT ai-prompt-template route, honoring §9's note that Module 2 should own it.

- Decent automated test suite (15 tests) with all external dependencies (Mongo, Gemini, Cloudinary, Module 4) mocked out, so tests run in isolation.

- Local/HTTP dual-mode Module 4 client is a thoughtful touch for developing before Module 4 exists — the fail-open behavior in HTTP mode is the only real problem with it.

# 4. Issues Found

| Severity | Issue | Detail |
| --- | --- | --- |
| High | Caching not implemented | ai_cache_service.py's check_cache() always returns None and store_cache() is a no-op. Per §7, caching is described as "essential for free-tier cost control" — without it, every page visit with default attributes re-calls the paid Gemini API. This is core scope, not a nice-to-have. |
| High | Rate limiting not implemented | ai_rate_limit_service.py's check_rate_limit() always returns allowed=True and increment_usage() is a no-op. Guests and logged-in users currently have unlimited generations — the exact free-tier cost overrun scenario §1 and §8 exist to prevent. |
| High | Module 4 validation fails open | In module4_client.py, if the HTTP call to Module 4 times out or errors, validate_attributes() returns {valid: True} ("fail open", the code's own comment admits this is temporary). Combined with no rate limiting, an unreachable Module 4 means literally any payload — valid or not — can trigger a paid Gemini call. §6 explicitly requires "if invalid, return 400 immediately, no AI call made"; failing open defeats that guarantee under real-world network hiccups. |
| Medium | No shared cloudinary_helper.py | §10 explicitly asks that the Cloudinary wrapper be consolidated into app/utils/cloudinary_helper.py so Modules 3/10 can share it. The intern instead wrote _upload_to_cloudinary() directly inside ai_service.py. Functionally fine in isolation, but creates the duplicate-wrapper problem the spec was trying to avoid. |
| Medium | No frontend delivered | The zip/branch name ("feat-m5-frontend2") implies frontend work, but the archive contains backend only. The AI Preview Panel component mentioned in §12 (which depends on the exact 429 shape) does not exist in this submission. |
| Low | Misleading code comments | Several files carry "STUB" / "stub — Backend Member 2 will implement" docstrings for routes that are actually fully implemented (GET /generations/:user_id, GET /admin/ai/generations). Harmless functionally, but confusing for whoever picks this up next — comments should be updated to match reality. |
| Low | Gemini image-generation model choice unverified | ai_provider_client.py hard-codes model "gemini-2.0-flash-exp-image-generation" and a response_modalities=["IMAGE"] config. This is a reasonable-looking guess at the free-tier image API shape, but it hasn't been run against a live key in this review (no network access) — worth a real smoke test before merging. |
| Low | Rate-limit vs. cache ordering | ai_service.py checks the rate limit (step 3) before the cache (step 4), which matches the doc's own §6 ordering — but it sits awkwardly next to §8's promise that "cached hits should not count against rate limits." As written, a guest who is already over quota is blocked from receiving even a free cached result. Worth flagging back to whoever owns the module spec, since the doc itself is ambiguous here — not strictly the intern's mistake. |

# 5. Recommended Next Steps

- Implement ai_cache_service.py for real (Mongo collection keyed by the sha256 hash already scaffolded in make_cache_key(), or Redis if available) — this is the single highest-impact gap.

- Implement ai_rate_limit_service.py for real (per-session counter for guests, per-user-per-day counter for logged-in users, using the thresholds already wired up in ai_config.py).

- Change module4_client.py to fail closed (return valid: False) on timeout/error in production, or at minimum make the fail-open behavior configurable per environment rather than hard-coded.

- Extract _upload_to_cloudinary() out of ai_service.py into the shared app/utils/cloudinary_helper.py the spec asks for, and coordinate with Modules 3/10 so nobody else builds a second copy.

- Confirm the frontend (AI Preview Panel + guest session_id handling) is being tracked separately, since it's absent from this zip despite the branch name.

- Once caching/rate limiting are real, add tests that exercise a genuine cache hit and a genuine 429, since the current 429 test only mocks the stub's return value rather than proving the counter logic itself works.

Bottom line: roughly 45% of the full Module 5 spec is complete and production-ready. The backend orchestration, prompt building, and data model are genuinely strong work; caching, rate limiting, and the frontend are the remaining ~55%.