GALXY — MODULE 1: AUTH & USER ACCOUNTS

THARANI JAYAPRAKASH — SECURITY & PASSWORD RECOVERY DEVELOPER

MODULE EXECUTION DOCUMENT

# Intern Information

Intern Code: GLX-M1-03

Role: Backend Developer — Password Security & Recovery

Team: Module 1 — Auth & User Accounts

Branch Name: in3-tharani

Primary Responsibility:

Password Hashing Utilities, Input Validators, Forgot Password Flow, Reset Password Flow, SMTP Integration.

Reports To: Dilip Velayutham (Team Lead, Module 1)

Review Cycle: Continuous — per milestone review

Timeline: Module 1 delivery cycle (parallel with 11 other module teams)

Priority Level: HIGH

# Your Role In The Project

You are responsible for the two things that keep an account recoverable and safe: correctly hashed passwords, and a forgot/reset flow that cannot be abused to guess who has an account or take one over.

Every field validated across the whole module — email format, password strength, phone, pincode — comes from the validators you build. Every password stored in the users and admin_users collections is hashed using the utility you build.

Without your work:

- Passwords cannot be securely hashed or verified during signup/login

- Customers who forget their password have no way back into their account

- Every input field across the module (email, password, phone, pincode) has no shared validation logic

- Password-reset emails cannot be sent — the flow is functionally incomplete

Your responsibility is NOT:

- Building signup, login, tokens, or middleware (owned by in1)

- Building profile or address CRUD (owned by in2)

- Building admin authentication (owned by in4)

- Building any frontend component outside the password-recovery domain (auth pages are in1’s, profile/address UI is in2’s, admin UI is in4’s)

Your responsibility IS:

- Building the bcrypt hashing/verification utility used across the whole module

- Building the shared validators used by every field in Module 1

- Building the forgot-password and reset-password endpoints

- Integrating SMTP for reset emails, coordinated with Module 11

- Ensuring the flow cannot be used to enumerate registered emails

- Building the /forgot-password and /reset-password pages

- Building the shared frontend validation module (email, password, phone, pincode) consumed by in1’s AuthForm and in2’s AddressForm

- Ensuring the frontend never leaks whether an email exists, matching your backend’s anti-enumeration behavior

# Module Mission

By the end of this module, the following must all be true:

✓  password_helper.py provides hashing/verification used consistently by in1 and in4

✓  validators.py provides shared validation used consistently across the module

✓  Forgot-password always returns a generic response, regardless of whether the email exists

✓  Reset tokens are single-use, time-limited, and invalidated after use

✓  SMTP configuration is agreed with Module 11 and not duplicated

✓  No password, token, or hash ever appears in logs or error messages

✓  Your work is fully merged into in1's integrated Flask app with no conflicts

✓  /forgot-password and /reset-password pages work end-to-end against your backend endpoints

✓  The shared frontend validators module is published and adopted by in1 and in2

✓  "Forgot password" always shows the same success message on the frontend, regardless of whether the email exists

# Repository Structure Ownership

backend/

app/

├── utils/

│   └── password_helper.py   — fully yours (hashing + verification)

│   └── validators.py        — fully yours (email, password, phone, pincode)

│

├── services/

│   └── auth_service.py      — shared file with in1; you own the forgot/reset functions

│

├── routes/

│   └── auth_routes.py       — shared file with in1; you own the forgot/reset endpoints

│

├── configs/

│   └── jwt_config.py        — consumed, not owned (built by in1)

│

└── __init__.py              — consumed, not owned (built by in1)

auth_service.py and auth_routes.py are shared files with in1. Agree explicitly on function-level boundaries before either of you edits them — your forgot_password() / reset_password() functions should sit as clearly separated blocks so merges stay conflict-free.

frontend/ (Next.js)

app/

└── (public)/

├── forgot-password/page.tsx  — fully yours

└── reset-password/page.tsx   — fully yours

lib/

└── validators.ts             — fully yours; mirrors utils/validators.py

You own (public)/forgot-password/page.tsx, (public)/reset-password/page.tsx, and lib/validators.ts entirely. lib/validators.ts is a frozen interface once published — in1 and in2 import it directly rather than re-implementing validation.

# System Architecture Responsibilities

Password Security Domain Architecture

Modules within your domain:

- Password Hashing & Verification (shared utility)

- Field Validation (shared utility)

- Forgot Password Flow

- Reset Password Flow

- SMTP Integration for Recovery Emails

Technical Architecture

Define, within the boundaries in1 has set for the module:

- The hashing interface (hash_password(), verify_password()) that both customer and admin auth call

- The validator function signatures (validate_email(), validate_password(), validate_phone(), validate_pincode()) used module-wide

- Reset-token generation, storage, and expiry mechanism

Recovery Security Architecture (Critical Compliance)

Implement:

- A forgot-password endpoint that always returns HTTP 200 with an identical generic message, whether or not the email is registered.

- Reset tokens that are single-use, expire in 30 minutes, and are invalidated immediately after a successful reset.

Enforce: no code path anywhere in the module may reveal, via response content or timing, whether a given email address has an account.

Standards

Follow the standards in1 has approved for the module:

- Naming conventions for files, functions, and routes

- The standard API response contract

- Error handling conventions — specific, field-level validation messages only, never leaking sensitive state

# Utility Layer Responsibilities

password_helper.py

- hash_password(plain_password) — bcrypt, cost factor 12

- verify_password(plain_password, password_hash) — constant-time comparison via bcrypt

Consumed by: in1's signup/login logic and in4's admin login logic. Treat this as a frozen interface once published.

validators.py

- validate_email(email) — standard format check, lowercase-normalized

- validate_password(password) — minimum 8 characters, at least one letter and one number; returns specific error messages for inline frontend feedback

- validate_phone(phone) — 10-digit Indian mobile format

- validate_pincode(pincode) — 6-digit numeric

Consumed by: in1 (signup), in2 (address forms), and indirectly in4 (admin seeding validation). Keep function signatures stable.

# Forgot / Reset Password Flow

forgot_password(email)

- Always returns a generic success message regardless of whether the email exists — prevents enumeration attacks

- Generates a time-limited reset token and sends it via SMTP as a reset link

reset_password(token, new_password)

- Validates the token: must be unexpired and unused

- Re-validates the new password against validate_password()

- Hashes and stores the new password, then invalidates the token

# Frontend Responsibilities

Per the Module 1 frontend specification, you own the recovery pages and the shared client-side validation logic every other form in the module relies on.

Pages You Own

- /forgot-password

- /reset-password

Shared Validation Module

- Build a frontend validators module mirroring your backend validators.py exactly: email format, password strength (min 8 characters, one letter, one number), phone (10-digit Indian mobile), pincode (6-digit numeric)

- Return the same specific, field-level messages your backend returns, so inline errors feel instant and never contradict a later server-side rejection

- Consumed by: in1’s AuthForm (signup/login), in2’s AddressForm (phone/pincode)

Key Interactions

- "Forgot password" always shows the identical success message regardless of whether the email exists — don’t let the frontend leak this either, even via timing or a different UI state

- Reset-password page shows a clear invalid/expired-token state if the token fails validation

Design System Compliance

- Forms use the dark glassmorphism panel treatment consistent with in1’s AuthForm

- Validation errors use the warning tint, never a clashing red

# Cross-Module Integration

in1 Integration — Auth & Tokens

Required Contracts: shared ownership of auth_service.py and auth_routes.py; your forgot/reset functions sit alongside in1's signup/login functions.

Validate: no merge conflicts; your functions never bypass in1's response-shape or error-code conventions.

Frontend: your validators module is consumed directly inside in1’s AuthForm component for signup/login — agree on the function signatures before either of you builds the form.

in4 Integration — Admin Authentication

Required Contracts: admin login also calls your hash_password() / verify_password() functions — admin passwords must be hashed identically to customer passwords.

Validate: admin accounts are never hashed with different parameters or a different library.

Module 11 Integration — Notifications (SMTP)

Required Contracts: shared SMTP_HOST, SMTP_PORT, SMTP_EMAIL, SMTP_PASSWORD configuration — coordinate before either team hardcodes their own.

Validate: only one SMTP configuration exists in the codebase; both teams reference the same source.

# API Governance Responsibilities

Endpoints You Own

| Method | Route | Notes |
| --- | --- | --- |
| POST | /api/auth/forgot-password | Always 200; generic message; sends reset link via SMTP |
| POST | /api/auth/reset-password | Body: token, new_password. 400 if token invalid/expired |

Response Standards

Follow the platform-standard shape on every endpoint:

{ "success": true, "message": "", "data": {} }

{ "success": false, "message": "", "errors": {} }

# Environment Variable Definitions

| Variable | Description | Owner |
| --- | --- | --- |
| SMTP_HOST | Outbound mail server host — coordinated with Module 11. | in3 |
| SMTP_PORT | Outbound mail server port. | in3 |
| SMTP_EMAIL | Sender address used for password-reset emails. | in3 |
| SMTP_PASSWORD | Credential for the SMTP sender account. Never logged. | in3 |

# Validation Rule Definitions

| Field | Rule |
| --- | --- |
| Email | Standard format check, lowercase-normalized before storage/comparison |
| Password | Minimum 8 characters, at least one letter and one number |
| Phone | 10-digit Indian mobile format (adjust if international customers expected) |
| Pincode | 6-digit numeric |

# Security Responsibilities

Password Security

- bcrypt cost factor 12 on every hash, no exceptions

- Passwords never stored, logged, or returned in plaintext — including in debug/error logs

Recovery Flow Security

- Forgot-password never reveals whether an email is registered

- Reset tokens are single-use, expire in 30 minutes, and are invalidated after use

- Reset tokens are never logged in plaintext

Rate Limiting

- Coordinate with in1 to ensure forgot-password is rate-limited similarly to login, preventing abuse of the email-sending flow

# What You Depend On From Others

- in1: base auth_service.py / auth_routes.py structure, standard response contract, JWT config pattern to follow for consistency

- Module 11: shared SMTP configuration and delivery confirmation

# What Others Depend On From You

| Frozen Interface | Consumers |
| --- | --- |
| password_helper.hash_password() / verify_password() | in1 (customer auth), in4 (admin auth) |
| validators.validate_email() / validate_password() / validate_phone() / validate_pincode() | in1 (signup), in2 (address forms) |

# Code Review Expectations

Your work is reviewed by Dilip Velayutham (Team Lead) as part of the module's integration review. Be ready to demonstrate:

- Forgot-password returning an identical response for both existing and non-existing emails

- A reset token failing correctly after expiry and after first use

- Password hashing verified consistent between customer and admin accounts

# Final Module Checklist

Utilities

[ ]  password_helper.py Complete

[ ]  validators.py Complete

Recovery Flow

[ ]  Forgot Password Endpoint

[ ]  Reset Password Endpoint

[ ]  Enumeration-Safe Response Verified

[ ]  Token Expiry & Single-Use Verified

Integration

[ ]  SMTP Config Coordinated With Module 11

[ ]  Hashing Adopted By in1 & in4

[ ]  Validators Adopted By in1 & in2

[ ]  Merged Into in1's Integrated App With No Conflicts

Frontend

[ ]  /forgot-password Page Built

[ ]  /reset-password Page Built

[ ]  Shared Frontend Validators Module Built

[ ]  Enumeration-Safe Frontend Behavior Verified

# Final Deliverables

1. utils/password_helper.py

2. utils/validators.py

3. Forgot/Reset Password functions in auth_service.py

4. Forgot/Reset Password routes in auth_routes.py

5. SMTP Integration (coordinated with Module 11)

6. Environment Variable Documentation

7. Recovery Flow Security Test Report

8. Frontend: /forgot-password and /reset-password pages

9. Frontend: lib/validators.ts (shared validation module)

# Acceptance Criteria

The task is complete only when:

- Forgot-password and reset-password work end-to-end with correct status codes and response shapes

- The forgot-password response is identical whether or not the email exists

- Reset tokens are verified single-use and expiring correctly

- password_helper.py is adopted by both in1 and in4 with no duplicate hashing logic elsewhere

- validators.py is adopted module-wide with no duplicate validation logic elsewhere

- SMTP configuration is confirmed shared with Module 11, not duplicated

- No password, hash, or token ever appears in logs or error responses

- Forgot/reset password pages work end-to-end against the live backend

- The frontend validators module is adopted by in1 and in2 with no duplicate validation logic elsewhere in the frontend

- The forgot-password page is confirmed to show an identical UI/message regardless of whether the email exists

# Final Note

You own the two things that quietly protect every account on the platform: how passwords are stored, and how someone gets back into their account when they forget one.

If your implementation is stable:

- No account can be taken over through a weak recovery flow

- Every password on the platform, customer or admin, is hashed the same safe way

- Every input field across the module is validated consistently

Goal:

Build a password and recovery layer that is boring in the best way — predictable, safe by default, and impossible to abuse for account discovery or takeover.