GALXY — MODULE 1: AUTH & USER ACCOUNTS

DILIP VELAYUTHAM — TEAM LEAD, AUTH ARCHITECT, INTEGRATION LEAD

MODULE EXECUTION DOCUMENT

# Intern Information

Intern Code: GLX-M1-01

Role: Team Lead, Auth Architect, Integration Lead

Team: Module 1 — Auth & User Accounts

Branch Name: in1-dilip

Primary Responsibility:

JWT Architecture, Token & Session Lifecycle, Middleware Governance, Cross-Module Auth Contract, Integration & Merge Ownership.

Reports To: Project Mentor / LTI Technology Technical Lead

Review Cycle: Continuous — per milestone review

Timeline: Module 1 delivery cycle (parallel with 11 other module teams)

Priority Level: CRITICAL

# Your Role In The Project

You are responsible for building and governing the complete authentication foundation of the Galxy backend.

Every other module in the platform — Cart, Wishlist, Orders, Reviews, and the entire Admin CMS across Modules 2, 3, 10, and 12 — sits behind the middleware you build. Nothing else in the system can be safely built until your contract is stable.

Without your work:

- Backend routes cannot verify who is calling them

- Admin and customer sessions cannot be distinguished

- Cart, Wishlist, Orders, and Reviews cannot identify their owning user

- The entire Admin CMS (Categories, Products, Orders, Site Content) remains unprotected

- No other module can be safely integrated into the running application

Your responsibility is NOT:

- Building profile or address CRUD (owned by in2)

- Building password recovery or SMTP integration (owned by in3)

- Building admin route logic or admin CRUD screens (owned by in4)

- Building frontend components outside the auth-session domain (profile/address UI is in2’s, password-recovery pages are in3’s, admin UI is in4’s)

Your responsibility IS:

- Designing the Module 1 architecture

- Owning the complete JWT token lifecycle

- Building and freezing the auth middleware/decorators

- Integrating in2, in3, and in4's work into one running module

- Defining and enforcing the module's API and security standards

- Reviewing all four members' implementations

- Giving final approval before Module 1 is considered handoff-ready

- Building the frontend session layer: AuthContext (in-memory access token) and the AuthGuard protected-route wrapper

- Building the shared AuthForm shell component and the /signup and /login pages

- Implementing silent refresh on app load and the global 401-triggers-one-silent-refresh interceptor logic

- Integrating in2, in3, and in4's frontend pages/components into one consistent Next.js module, matching the design system

# Module Mission

By the end of this module, the following must all be true:

✓  Architecture is finalized

✓  Repository structure is finalized

✓  JWT token lifecycle (issue, verify, refresh, expire) functions correctly

✓  Auth middleware decorators function and are frozen

✓  Signup, login, logout, and refresh endpoints function end-to-end

✓  Cross-module auth contract is published to the other 11 teams

✓  Environment configuration is finalized

✓  in2, in3, and in4's work is fully integrated into one Flask app

✓  Security requirements are validated

✓  Module 1 is ready for every other module to consume

✓  AuthContext and AuthGuard function correctly and are frozen for other modules to consume

✓  /signup and /login pages work end-to-end against your backend endpoints

✓  Silent refresh on app load and on 401 works without a visible "logged out" flash

✓  in2, in3, and in4's frontend work is integrated into one Next.js app with no routing/component conflicts

# Repository Structure Ownership

backend/

app/

├── models/

│   ├── user.py

│   ├── admin_user.py

│   └── address.py

│

├── services/

│   ├── auth_service.py

│   ├── user_service.py

│   ├── address_service.py

│   └── admin_auth_service.py

│

├── routes/

│   ├── auth_routes.py

│   ├── user_routes.py

│   └── admin_auth_routes.py

│

├── configs/

│   └── jwt_config.py

│

├── utils/

│   ├── password_helper.py

│   ├── token_helper.py

│   ├── validators.py

│   └── auth_middleware.py

│

└── __init__.py            — app factory, blueprint registration

docs/

├── architecture/          — module architecture decisions

├── api-contracts/         — frozen interface documentation

└── governance/            — standards, review notes

You own the top-level app/ skeleton, __init__.py, configs/, and utils/ entirely. models/, services/, and routes/ are shared files where you own the auth-specific sections and in2/in3/in4 own theirs — see the Cross-Module Integration section for the exact split.

frontend/ (Next.js)

app/

├── (public)/

│   ├── signup/page.tsx

│   └── login/page.tsx

│

└── (account)/               — layout wraps every nested page in AuthGuard

components/

├── auth/AuthForm.tsx

└── auth/AuthGuard.tsx

context/

└── AuthContext.tsx

You own components/auth/AuthForm.tsx, components/auth/AuthGuard.tsx, context/AuthContext.tsx, and the (public)/signup and (public)/login pages entirely. The (account)/ layout is shared: you own the AuthGuard wrapper it renders; in2 owns the pages nested inside it.

# System Architecture Responsibilities

You own the complete Module 1 architecture.

Auth Domain Architecture

Modules within your domain:

- Customer Authentication (Signup, Login, Logout, Refresh)

- Admin Authentication (isolated login/session track)

- Session & Token Management

- Profile & Address Data (architecture reviewed by you, built by in2)

- Password Recovery (architecture reviewed by you, built by in3)

Technical Architecture

Define:

- Backend folder structure and module boundaries

- Token architecture (access/refresh pair, claim shape, expiry policy)

- Middleware/decorator architecture

- Service-layer conventions (one service file per domain, no cross-file business logic)

- Standard API response contract

Auth Security Architecture (Critical Compliance)

Implement:

- A single, centralized auth middleware layer — no route may implement its own ad hoc token check.

- Role-based access enforcement on every protected route via @require_auth / @require_admin.

Enforce: No route touching users, admin_users, or any dependent collection (carts, wishlists, orders, reviews) may execute without passing through @require_auth or @require_admin.

Token Payload Schema — frozen once published:

{ "sub": "<user_id>", "role": "customer" | "super_admin", "exp": <timestamp> }

Standards

Approve:

- Naming standards (files, functions, routes)

- Folder standards

- Validation standards

- API standards (request/response shape, status codes)

- Error handling standards

# Authentication & Token Responsibilities

You own the complete token and session lifecycle.

JWT Lifecycle

Implement:

- Token encoding, decoding, and verification (token_helper.py)

- Access token issuance (short-lived) and refresh token issuance (long-lived)

- Expiry enforcement and distinct handling of expired vs. invalid signatures

Session Validation

Implement:

- httpOnly, secure, sameSite refresh cookie handling

- Silent access-token renewal via the refresh endpoint

- Logout — server-side invalidation of the refresh cookie

Role Synchronization

Validate:

- Customer tokens and admin tokens are structurally distinguishable via the role claim

- Every protected route checks the expected role, not just token validity

- A valid customer token can never pass an admin-only check, and vice versa

Protected Access

Ensure the following cannot be reached without a valid, verified token: Cart, Wishlist, Orders, Reviews (customer-facing) and Categories, Products, Orders, Site Content, Analytics (admin-facing) across Modules 2, 3, 6, 7, 8, 9, 10, 12.

# Frontend Responsibilities

Per the Module 1 frontend specification, you own the session-management layer of the frontend — the part that makes every other page in the app behave as "logged in" or "logged out" correctly.

Pages & Components You Own

- /signup, /login — built on the shared AuthForm shell, which swaps its field set between signup and login mode

- AuthForm — shared shell component consumed by both pages

- AuthGuard — wraps protected routes, redirects to /login if no valid session exists

State Management (Frozen Contract)

- Access token held in memory only (React Context, e.g. AuthContext) — never in localStorage, to avoid XSS token theft

- Refresh token lives in the httpOnly cookie set by your backend; the frontend never reads or touches it directly

- On app load, silently call /api/auth/refresh once to hydrate the session if a valid refresh cookie exists — show a brief loading state, never a flash of "logged out"

- On any 401 from any API call anywhere in the app, trigger one silent refresh attempt; if that also fails, clear auth state and redirect to /login

Key Interactions

- Signup/login forms validate inline before submit (email format, password strength) — the rules come from in3’s shared validator module; you wire them into AuthForm so errors feel instant and mirror the server-side rules

- AuthForm swaps its field set (signup vs. login) without a page transition flash

Design System Compliance

- Forms use the dark glassmorphism panel treatment; primary CTA buttons get the neon glow

- Validation errors use a warning tint, never a clashing red

- You are the frontend architecture owner for the module — enforce these rules consistently across in2, in3, and in4’s components during integration

# Cross-Module Integration

in2 Integration — Profile & Address (Naresh Kumar)

Required Contracts: request.user._id attachment, base models/user.py document shape, get_public_profile() as the sole external lookup.

Validate: schema consistency between your auth fields and his profile/address fields on the same document; no duplicate user lookups elsewhere in the codebase.

Frontend: in2’s /account/profile and /account/addresses pages must render inside your AuthGuard-protected (account)/ layout — confirm the redirect-to-login behavior works for both.

in3 Integration — Password Recovery & SMTP (Tharani Jayaprakash)

Required Contracts: password_helper.py hashing/verification functions consumed by your signup/login logic; forgot/reset-password handlers living inside the auth service and route files you also own.

Validate: file-section ownership inside the shared auth_service.py/auth_routes.py is agreed to avoid merge conflicts; SMTP configuration is not duplicated with Module 11 (Notifications).

Frontend: in3’s shared validators module is consumed inside your AuthForm component for signup/login — do not duplicate validation logic in AuthForm itself.

in4 Integration — Admin Authentication (Arun Kumar)

Required Contracts: reuse of your token_helper.py for encode/decode; adherence to the role-claim convention you define.

Validate: complete isolation between the customer and admin identity tracks; admin/customer role-bypass tests pass.

Frontend: in4’s /admin/login page reuses your AuthContext pattern conceptually but must be a fully separate admin session — never share the same context instance or storage key as the customer AuthContext.

Downstream Modules (2, 3, 6, 7, 8, 9, 10, 12)

Required: a stable, documented @require_auth / @require_admin contract, and the standard 401 / 403 error codes.

Validate: no downstream route bypasses the middleware layer; the contract has not changed shape since publication.

Every other module’s frontend pages that require a logged-in customer wrap themselves in your AuthGuard component; treat its usage contract as frozen once published.

# Infrastructure Governance Responsibilities

Environment Setup

Configure separate values for:

- Development

- Testing

- Production

Manage: secrets, environment variables, and runtime settings — nothing sensitive is ever hardcoded or committed.

Config Governance

jwt_config.py is the single source of truth for all token timing and secret values. No other file may read JWT settings directly from the environment.

# Environment Variable Definitions

| Variable | Description | Owner |
| --- | --- | --- |
| JWT_SECRET | Signing secret for all access and refresh tokens. Never logged, never committed. | in1 |
| JWT_ACCESS_EXPIRE_MINUTES | Access token lifetime in minutes. Spec default: 15. | in1 |
| JWT_REFRESH_EXPIRE_DAYS | Refresh token lifetime in days. Spec default: 30. | in1 |
| SMTP_HOST | Outbound mail server host, shared config point with Module 11. | in3 (coordinated) |
| SMTP_PORT | Outbound mail server port. | in3 (coordinated) |
| SMTP_EMAIL | Sender address used for password-reset emails. | in3 (coordinated) |
| SMTP_PASSWORD | Credential for the SMTP sender account. | in3 (coordinated) |

# API Governance Responsibilities

Response Standards

Standardize across every endpoint in the module:

{ "success": true, "message": "", "data": {} }

{ "success": false, "message": "", "errors": {} }

Request Standards

Define: payload structure for auth requests, and pagination/filtering conventions for any list-returning endpoint added later.

Documentation Standards

Approve: endpoint contracts and integration documentation before they are shared with the other 11 module teams.

# Security Responsibilities

Authentication Security

- JWT signature validation on every request

- Access token expiry enforced at 15 minutes

- Refresh token rotation and httpOnly/secure/sameSite cookie enforcement

Infrastructure Security

- Environment isolation between dev/test/production secrets

- CORS restricted to the actual frontend origin(s) in production — never a wildcard

Account Security

- Passwords hashed with bcrypt, cost factor 12 — never stored or logged in plaintext

- Rate limiting on /api/auth/login and /api/admin/auth/login — 5 attempts per 15 minutes per IP+email

- Forgot-password responses never reveal whether an email exists in the system

- Reset tokens are single-use, expire in 30 minutes, and are invalidated after a successful reset

# Integration & Handoff Readiness Responsibilities

Module Packaging

- Confirm all blueprints (auth, user, admin_auth) register cleanly in one Flask app factory

- Confirm no route or import collisions exist across in1/in2/in3/in4's files

Handoff Validation

- Confirm the frozen interfaces (below) are stable and documented

- Confirm the module can be safely consumed by all 11 other module teams without further changes

# Code Review Responsibilities

Review work from:

- Naresh Kumar → Profile & Address CRUD, User Service, Address Service

- Tharani Jayaprakash → Password Recovery, Validators, SMTP Integration

- Arun Kumar → Admin Authentication, Admin Routes, Testing, Documentation

# Team Governance Responsibilities

Ensure:

- Branch discipline across all four members

- PR reviews before any merge into the shared module branch

- Merge approvals — you are the final approver for Module 1

- Technical consistency with the standards you defined

- Handoff readiness before other module teams begin integrating against you

Approve merges only after validation against the frozen contract.

# Review Expectations

Review 1 — Architecture & Middleware

- Folder structure, token architecture, middleware design

Review 2 — Service Integration & Security

- in2/in3/in4 integration correctness, security requirements validated

Review 3 — Full Module Integration & Handoff Readiness

- End-to-end module test, frozen contract confirmed stable, ready for other teams

# Final Module Checklist

Architecture

[ ]  Architecture Design

[ ]  Technical Standards

[ ]  Repository Structure

[ ]  Auth Security Architecture

Authentication

[ ]  JWT Token Lifecycle

[ ]  Auth Middleware (frozen)

[ ]  Signup / Login / Logout / Refresh

Integration

[ ]  in2 Integration (Profile & Address)

[ ]  in3 Integration (Password Recovery & SMTP)

[ ]  in4 Integration (Admin Auth)

Infrastructure

[ ]  Environment Setup

[ ]  Environment Variable Governance

[ ]  Config Governance

Governance

[ ]  API Standards

[ ]  Documentation

[ ]  Security Validation

Handoff

[ ]  Module Integration Review

[ ]  Cross-Module Contract Published

[ ]  Final Technical Approval

Frontend

[ ]  AuthContext (Session State) Built

[ ]  AuthGuard (Protected Routes) Built

[ ]  Signup / Login Pages Built

[ ]  Silent Refresh (App Load + On 401) Working

[ ]  Frontend Integration of in2/in3/in4 Complete

# Final Deliverables

1. Module 1 Architecture Document

2. JWT Token Lifecycle Implementation (token_helper.py)

3. Auth Middleware / Decorators (auth_middleware.py)

4. Signup, Login, Logout, Refresh Endpoints

5. Cross-Module Auth Contract Documentation

6. Environment & Secrets Configuration

7. API Governance Documentation

8. Security Validation Report

9. Integration Test Report (in2/in3/in4 merged)

10. Handoff Readiness Report

11. Final Technical Approval

12. Frontend: AuthContext.tsx, AuthGuard.tsx, AuthForm.tsx

13. Frontend: /signup and /login pages

# Acceptance Criteria

The task is complete only when:

- Architecture is finalized

- Token lifecycle and middleware function correctly and are frozen

- Signup, login, logout, and refresh all work end-to-end

- in2, in3, and in4's work is fully integrated with no route/import collisions

- Security requirements are satisfied

- Cross-module contract is documented and published

- Module 1 is approved as ready for the other 11 module teams to consume

- Signup and login pages work end-to-end against the live backend, with inline validation and correct error states

- AuthGuard correctly redirects unauthenticated users and never flashes a "logged out" state on a valid session

- All four members' frontend pages are integrated into one Next.js app with a consistent design system

# Final Note

You are building the identity backbone of the entire Galxy platform.

If your implementation is stable:

- Every other module can build and integrate independently

- Customer and admin sessions stay secure and predictable

- Cross-module integration remains conflict-free

- The platform becomes safe to ship to production

Goal:

Build a secure, stable, and cleanly documented authentication foundation that every other Galxy module can depend on without ever needing to think about identity again.